Software Test Plan (STP)

Secure Online Code Execution Platform

Team 14 | Version 1.0 | Date: 10 October 2026 | Status: Draft for Team Review

Problem statement: Allow users to write and execute programs in an isolated environment. Enforce time/resource limits, capture output and errors, and protect the server from unsafe code.

# Team Members

| Name | SRN |
| --- | --- |
| Prathyush Gowda | PES1UG24AM201 |
| Pradyum Bidadi | PES1UG24AM194 |
| Prashant Devendra Naik | PES1UG24AM199 |
| Pradyun P Urs | PES1UG24AM195 |

# Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 10-10-2026 | Team 14 | Initial project-specific draft |

# Approvals

Course instructor / evaluator: ____________________    Date: __________

Team representative: ____________________________    Date: __________

# 1. Introduction

## 1.1 Purpose

This plan defines the test scope, strategy, environment, test cases, responsibilities, schedule, risks, and acceptance criteria for Team 14's Secure Online Code Execution Platform.

## 1.2 Scope

Testing covers input validation, job submission and status, isolated execution, output/error capture, time/resource limits, authorization where implemented, cleanup, health checks, logging safety, and CI workflow. Use controlled test programs in a non-production environment.

## 1.3 References

Team14_Secure_Code_Execution_SRS.docx

Team14_Secure_Code_Execution_SAD.docx

Team repository README and CI configuration

## 1.4 Definitions

TC: test case; CI: continuous integration; PR: pull request; stdout/stderr: standard output/error; SUT: system under test.

# 2. Test Items

Web UI/code editor and language selector

API controller and request validator

Job manager and job-state transitions

Execution worker and sandbox configuration

Output/error capture and result retrieval

Resource-limit enforcement and cleanup

Health endpoint and safe event logging

GitHub Actions CI and pull-request checks

# 3. Features to be Tested

| Feature | SRS mapping | Test types |
| --- | --- | --- |
| Valid and invalid submission | SCEP-F-001..003, F-012 | Unit, API, negative |
| Compile/run and capture result | SCEP-F-003, F-007..008 | Unit, integration, system |
| Timeout, CPU/memory, output limits | SCEP-F-005..006, F-009; SCEP-SR-002 | Integration, resource/safety |
| Sandbox isolation and network/filesystem restrictions | SCEP-F-004, F-013..015; SCEP-SR-001/004/005 | Security, integration |
| Job states, errors, authorized result retrieval | SCEP-F-010..011, F-018; SCEP-SR-003 | API, negative, regression |
| Health and safe logging | SCEP-F-016..017; SCEP-SR-006 | Operational, security |
| CI workflow | SCEP-NF-005 | Repository/automation |

# 4. Features Not to be Tested

Security certification or proof of immunity to all possible sandbox escapes.

Production-scale load testing without a production-like environment.

Compiler/runtime correctness beyond supported examples and error handling.

External identity providers, cloud infrastructure, or third-party integrations not implemented.

# 5. Test Approach / Strategy

## 5.1 Levels

Unit tests: input validation, state transitions, error formatting, output-size handling.

Integration tests: API to job manager, worker invocation, result persistence, and cleanup.

System tests: end-to-end submission, execution, and result display.

Security tests: controlled attempts to exceed limits, read prohibited files, access another job, or use blocked network access.

CI tests: verify tests run automatically on pull requests and main updates.

## 5.2 Entry and Exit Criteria

Entry: runnable build available; isolated test environment ready; supported languages and limits documented; test programs ready.

Exit: all planned critical/high-priority tests executed; critical security tests pass; no open critical defects; RTM updated; CI passes.

## 5.3 Security Validation

Verify code is not executed in the privileged API process.

Verify timeout/resource exhaustion is contained.

Verify sandbox cannot access protected host test files or secrets.

Verify network access is blocked by default where configured.

Verify users cannot retrieve jobs they do not own, if ownership/authentication is implemented.

Verify logs and errors do not disclose secrets or stack traces.

# 6. Test Environment

| Item | Environment / notes |
| --- | --- |
| Host | Dedicated development/test machine or isolated VM; never run adversarial tests on production. |
| OS / runtime | Linux-capable environment and exact compiler/runtime versions documented by the project. |
| Sandbox | Chosen container/OS isolation mechanism with restrictive permissions and configured limits. |
| Tools | Unit-test framework, API client, GitHub Actions, and log inspection tools. |
| Test programs | Hello-world, compile-error, stderr, infinite-loop, memory-use, output-flood, filesystem/network probes in a controlled sandbox. |
| Test data | Synthetic source code and dummy job IDs; no real secrets or personal data. |

# 7. Test Schedule

| Milestone | Target | Owner |
| --- | --- | --- |
| Confirm requirements, languages, and limits | 10 Oct 2026 | All team |
| Complete SRS, SAD, STP and diagrams | By 11 Oct 2026 | All team |
| Add tests for implemented features | Each feature branch | Feature owner + reviewer |
| Run local tests and CI; fix defects | Before each PR merge | Feature owner |
| Review documents, RTM, and demo evidence | 11 Oct 2026 | All team |

# 8. Test Deliverables

SRS, SAD, and STP documents

Automated tests and documented manual cases

CI run evidence and pull-request review history

Test execution results, defect list, and final RTM

Screenshots/logs demonstrating normal execution and limit enforcement

# 9. Roles and Responsibilities

| Role | Suggested owner | Responsibility |
| --- | --- | --- |
| Coordinator / integration | Prathyush Gowda | Coordinate document completion, integrate reviewed changes, confirm deadline. |
| API / validation | Pradyum Bidadi | Implement/test request validation and API behavior; document endpoint contract. |
| Sandbox / limits | Prashant Devendra Naik | Implement/test isolation, time/resource limits, cleanup, and safety cases. |
| UI / results / CI support | Pradyun P Urs | Implement/test result presentation, error display, health checks, and CI support. |
| All members | All four | Review a teammate's PR, run local tests, update documentation, contribute meaningfully. |

These are suggested work allocations, not a claim that tasks have already been assigned. Confirm them as a team.

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Sandbox differs across hosts | Document environment and test exact deployment configuration. |
| Resource-limit test hangs | Use conservative limits, an outer test timeout, and a disposable VM/container. |
| Feature merges break another module | Require CI, one approval, and regression tests for every PR. |
| Deadline is close | Work in parallel on independent sections and merge small reviewed PRs early. |
| Missing numeric limits or language scope | Record explicit values and versions before acceptance. |
| Tests are nondeterministic | Use bounded programs and a repeatable environment setup. |

# 11. Assumptions and Dependencies

The team repository is accessible to all four members.

The chosen execution environment supports intended isolation/resource controls.

Compiler/runtime packages are available in the test environment.

CI is enabled for the team repository.

The team agrees on the stack and numerical limits.

# 12. Suspension and Resumption Criteria

Suspend security/resource tests if the environment becomes unstable, host impact is suspected, or a test process cannot be reliably terminated. Resume after the environment is restored, leftover processes are cleaned up, and the test owner confirms safe conditions.

# 13. Test Cases and Traceability

| Test ID | Requirement | Scenario | Input / setup | Expected result |
| --- | --- | --- | --- | --- |
| TC-F-01 | SCEP-F-001 | Submit valid small program | Valid supported language and simple program | Job accepted; job ID returned |
| TC-F-02 | SCEP-F-002, F-012 | Submit invalid fields | Empty code, unsupported language, malformed request | Controlled 4xx; no execution |
| TC-F-03 | SCEP-F-003 | Compilation error | Intentionally invalid syntax | Diagnostics captured; program not run |
| TC-F-04 | SCEP-F-007 | Separate stdout/stderr | Program writes known text to both streams | Streams captured separately |
| TC-F-05 | SCEP-F-008 | Exit code and duration | Normal and non-zero exit programs | Exit status and duration reported where available |
| TC-F-06 | SCEP-F-010 | Job state lifecycle | Submit short-running job | States progress consistently |
| TC-F-07 | SCEP-F-018 | Structured errors | Trigger validation, compile, timeout, and internal test failures | Correct category; no stack trace exposed |
| TC-LIM-01 | SCEP-F-005, SCEP-SR-002 | Wall-clock timeout | Controlled infinite-loop program | Terminated within configured timeout and cleanup margin |
| TC-LIM-02 | SCEP-F-006, SCEP-SR-002 | Memory/CPU limit | Controlled resource-intensive test | Job contained; service remains responsive |
| TC-LIM-03 | SCEP-F-009, SCEP-SR-002 | Output flood | Program exceeds output cap | Output bounded or process terminated per policy |
| TC-SEC-01 | SCEP-F-004, SCEP-SR-001 | Sandbox boundary | Safe privilege/environment inspection probes | No privileged execution or host secrets exposed |
| TC-SEC-02 | SCEP-F-011, SCEP-SR-003 | Cross-job access | Request another owner's job using a different identity | Access denied; no result leakage |
| TC-SEC-03 | SCEP-F-012 | Oversized input | Source/stdin over configured maximum | Rejected before worker invocation |
| TC-SEC-04 | SCEP-F-013, SCEP-SR-004 | Filesystem isolation | Read designated protected host test file | Access denied; no protected content returned |
| TC-SEC-05 | SCEP-F-014, SCEP-SR-005 | Network restriction | Attempt outbound connection from sandbox | Blocked by default policy |
| TC-SEC-06 | SCEP-F-015 | Cleanup | Run success, error, and timeout cases | No lingering child process or job workspace |
| TC-SEC-07 | SCEP-NF-006, SCEP-SR-006 | Safe errors/logs | Trigger controlled failure and inspect output/logs | No secrets or stack traces |
| TC-OPS-01 | SCEP-F-016 | Operational logging | Submit success and failure jobs | Safe lifecycle events recorded |
| TC-OPS-02 | SCEP-F-017, SCEP-NF-007 | Worker unavailable | Stop test worker in non-production environment | Health not-ready; controlled API error |
| TC-NF-01 | SCEP-NF-001 | Submission latency | Repeated small-program submissions under defined test load | 95th percentile acknowledgement meets documented target |
| TC-UX-01 | SCEP-NF-004 | Error/result clarity | Review success, compile error, timeout, truncated output | Messages/status are distinguishable |
| TC-CI-01 | SCEP-NF-005 | CI on pull request | Push feature branch and open PR | Tests run; failed required checks block merge |

# 14. Test Metrics and Reporting

Planned/executed/passed/failed/blocked test counts.

Requirement coverage: requirements with at least one mapped test / total testable requirements.

Open defects by severity and age.

CI status and PR review status.

Security and resource-limit test outcomes.

# 15. Approvals

| Role | Name | Signature / date |
| --- | --- | --- |
| Team representative | Prathyush Gowda | ________________________ |
| Developer representative | Prashant Devendra Naik | ________________________ |
| Instructor / evaluator | ________________________ | ________________________ |